## Slide 1
Change Management Plan
SpartanLync Salesforce Implementation
Change Consultants:
Andres Serna Chavez
Prajwal Nagaraj

## Slide 2: Agenda
Company Introduction & Client Context
Awareness:
  Pressures and Drivers of Change
  Problem Identification
Desire:
  Proposed Change & Scope
  Organizational Readiness
  Anticipated Challenges & Resistance
Knowledge:
  Communication Strategy
  Training Plan
Ability:
  Skill Application & Support Tools
Reinforcement:
  Sustaining Adoption & KPIs
Outcome & Next Steps
References

## Slide 3: Company Introduction
SpartanLync : Organization Overview
Mission : Combine sensor data and analytics to improve fleet safety, productivity, and cost-efficiency.
Vision : To lead innovation in fleet management technologies worldwide.
Structure : Medium-sized firm with functional departments in sales, IT, and engineering. Flat hierarchy with direct reporting to executive leadership.
Global Footprint : Canada (HQ), USA, Mexico, China, Australia.
Key Offerings :
  TPMS (Tire Pressure Monitoring Systems)
  Extreme Duty Solutions for mining and construction
  TempTrac Cold Chain Management
  ADAS, LIDAR, camera systems
  Solar mats, battery sensors, EV charging stations
Core Values : Innovation, reliability, sustainability, global collaboration
Contact : Burlington, Ontario | sales@spartanlync.com | 905-631-6800

## Slide 4: Jorge Cantor
Key Account Manager ( Primary contact for CRM improvement initiative )
“As a Key Account Manager, I excel in building and managing relationships with major clients across North America in diverse industries such commercial, buses and mining, offering tailored solutions to meet their unique fleet operational needs.”

## Slide 5: What is ADKAR?

## Slide 6: Awareness -Pressures and Drivers of Change
Internal Drivers :
Sales inefficiencies from disconnected processes.
Growing demand for data-driven decision-making.
Employee frustration with manual reporting.
External Drivers :
Competitors adopting CRMs like HubSpot and Salesforce.
Tech trends in predictive analytics and AI integration.
Increased client expectations for real-time updates.
Source: Market research, internal stakeholder interviews.

## Slide 7: Awareness - Problem Identification
Root Cause
Frequent communication breakdowns lead to missed leads and follow-ups
Delayed customer response times
Inability to generate comprehensive analytical insights
Manual process, Lack of a unified and centralized CRM platform
Symptoms
Sales inefficiencies due to disconnected data systems
Problem
Change Type: Transformational (Organization wide cultural and Tech shift)

## Slide 8: Desire - Proposed Change and Scope
Change: Implementation of Salesforce CRM
Objective: Centralize sales processes, enhance customer management, streamline communications
Scope: Transformational, organization-wide integration
Impacted Areas: Sales, Marketing, IT, Management, Customer Support
Supports SpartanLync’s mission and vision of innovation and global collaboration

## Slide 9: Desire - Organizational Readiness
Assessment Tools :
Change Readiness Survey
Force-Field Analysis
Skills Gap Analysis
Current State :
CEO-driven vision and initiated change
Employees not fully prepared (Mixed reaction and fear)

## Slide 10: Desire – Anticipated Challenges and Resistance Factors
Resistance due to anxiety about job security and technological shifts
Existing skills gap among employees regarding CRM use
Absence of clearly defined KPIs and success milestones
Potential communication breakdowns during implementation phases
Kotter & Schlesinger Resistance Causes:
Fear of job impact → Address with education & negotiation
Lack of clarity on Salesforce use → Use facilitation and Q&A
Cross-departmental silos → Fix via inter-team collaboration forums

## Slide 11: Knowledge - Communication Strategy
Bi-weekly CEO Town Halls: Updates and Q&A
Weekly Newsletters: Detailed Salesforce implementation progress
Dedicated Intranet Portal: Centralized resource hub with FAQs, live updates
Regular Live Q&A sessions: Addressing employee concerns directly
Suggestion Boxes and Feedback forms
Success Stories from Pilot teams

## Slide 12: Knowledge - Training Plan
Role-specific workshops and hands-on training (Sales, IT, Service)
LMS-based interactive tutorials for continuous learning
Comprehensive pre- and post-training tests to measure knowledge gains
Certification options for key users

## Slide 13: Ability - Enabling Skill Application
Supportive Measures :
Structured weekly mentorship programs (check-ins)
Availability of Salesforce technical experts for real-time support
Regular performance reviews and skill evaluations
Troubleshooting and skill reinforcement resources

## Slide 14: Obstacle Strategy Table:
Obstacle | Solution
Low confidence | Gamified learning, mentor pair-up
Integration fear | System demos, IT support standby
Time constraints | 15-min microlearning chunks

## Slide 15: Reinforcement Strategy – Sustaining Adoption
Key Performance Indicators :
Regular recognition of milestones and achievements (‘CRM Champion’ shout outs)
Monthly success stories and sharing best practices
Continuous improvement feedback forums
Reinforcement Tactics :
Salesforce system adoption and usage rates
Enhanced sales productivity and customer conversion rates
Regular employee feedback and satisfaction surveys

## Slide 16: Outcome - Next Steps and Roadmap
Conduct comprehensive readiness assessments
Begin structured Salesforce training and onboarding
Initiate and maintain active internal communication strategies
Establish clear performance indicators and monitoring practices

## Slide 18: Conclusion
Salesforce CRM implementation crucial for SpartanLync’s digital transformation
Effective change management through clear communication, structured training, and ongoing reinforcement
Plan designed for sustainable and measurable performance improvement

## Slide 19: References
Change Strategists. (2023). ADKAR Model Success Stories. Retrieved from https://changestrategists.com/adkar-model-success-stories-case-studies-of-companies-that-transformed-successfully/
Hiatt, J. (2006). ADKAR: A Model for Change. Prosci Learning Center Publications. Retrieved from https://www.prosci.com/adkar
Interview with Jorge Cantor (SpartanLync), conducted March 25, 2025, 9:00 PM via Microsoft Teams
Palmer, I., Dunford, R., & Buchanan, D. A. (2022). Managing Organizational Change: A Multiple Perspectives Approach. McGraw-Hill.
SAIT. (2025). Chapter 1-10 PPT. In MNGT-252: Change Management [MLA]. D2L/Brightspace. Retrieved from https://learn.sait.ca
SpartanLync Website – https://spartanlync.com
Whatfix. (n.d.). ADKAR Model: What Is It and How To Use It?. Retrieved from https://whatfix.com/blog/adkar-model-what-is-it-and-how-to-use-it/

## Slide 20: Lets work together to make this change successful!
Thank You!